Software Test Plan (STP) - Student Attendance Management System (SAMS)

Project: Student Attendance Management System (SAMS)
Version: 1.0
Authors: <QA Team>
Date: 18-11-2025
Status: Final

1. Introduction

Purpose:

This document defines the test plan for the Student Attendance Management System (SAMS) v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope:

Testing covers SAMS features such as user authentication, role-based access control (Admin/Faculty/Student), attendance session management, attendance marking (manual and bulk operations), report generation (CSV/PDF), and audit logging. Email server configuration, third-party library internals, and deployment infrastructure are excluded.

References:

- SAMS SRS v1.0

- SAMS SAD v1.0

- Flask Documentation v2.3

- SQLAlchemy Documentation v2.0

- Bootstrap 5 Documentation

- pytest Documentation v7.4.

Definitions:

- SAMS (Student Attendance Management System)

- SRS (Software Requirements Specification)

- RTM (Requirements Traceability Matrix)

- QR (Quick Response code)

- AJAX (Asynchronous JavaScript and XML)

- CRUD (Create, Read, Update, Delete).

2. Test Items

- User Authentication & Authorization module

- Admin Management module (Users, Courses, Classes, Reports)

- Faculty Management module (Sessions, Attendance Marking, Reports)

- Student Dashboard module (Attendance Viewing)

- Database Models (10 tables: User, Student, Faculty, Course, Class, Enrollment, AttendanceSession, Attendance, AuditLog)

- Business Logic (Attendance calculation, 24-hour edit window)

- Frontend Components (35 HTML templates, jQuery AJAX handlers, form validation)

- Security Features (Password hashing, session management, role-based access)

3. Features to be Tested

Features mapped to SRS requirement IDs:

Authentication & Authorization:

- SAMS-AUTH-001: Admin login with valid credentials

- SAMS-AUTH-002: Faculty login with valid credentials

- SAMS-AUTH-003: Student login with valid credentials

- SAMS-AUTH-004: Invalid login rejection

- SAMS-AUTH-005: Role-based access control (Admin/Faculty/Student pages)

- SAMS-AUTH-006: Session timeout (30 minutes)

- SAMS-AUTH-007: Logout functionality

- SAMS-AUTH-008: Password change functionality

Admin Functions:

- SAMS-ADMIN-001: View dashboard with statistics (students, faculty, courses, classes)

- SAMS-ADMIN-002: View users list grouped by role and section

- SAMS-ADMIN-003: Add new student user with profile

- SAMS-ADMIN-004: Add new faculty user with profile

- SAMS-ADMIN-005: Add new admin user

- SAMS-ADMIN-006: Delete user with cascade delete (student: enrollments, attendance; faculty: profile only)

- SAMS-ADMIN-007: Prevent duplicate username

- SAMS-ADMIN-008: Prevent duplicate email

- SAMS-ADMIN-009: View courses grouped by department (CS, IT)

- SAMS-ADMIN-010: Add new course

- SAMS-ADMIN-011: Prevent duplicate course code

- SAMS-ADMIN-012: View all classes

- SAMS-ADMIN-013: Add new class with schedule/room format validation

- SAMS-ADMIN-014: Block class creation for empty sections (no students)

- SAMS-ADMIN-015: Generate attendance report with filters (course, department, date range)

- SAMS-ADMIN-016: Download attendance report as CSV

Faculty Functions:

- SAMS-FAC-001: View dashboard (assigned classes, today's sessions)

- SAMS-FAC-002: View all assigned classes

- SAMS-FAC-003: View class details (enrolled students, recent sessions)

- SAMS-FAC-004: Create attendance session

- SAMS-FAC-005: Validate end time > start time

- SAMS-FAC-006: View session list for a class

- SAMS-FAC-007: Mark student as present

- SAMS-FAC-008: Mark student as absent

- SAMS-FAC-009: Mark student as late

- SAMS-FAC-010: Update attendance within 24-hour window

- SAMS-FAC-011: Real-time AJAX attendance updates (no page reload)

- SAMS-FAC-012: Mark all students present (bulk operation)

- SAMS-FAC-013: Mark all students absent (bulk operation)

- SAMS-FAC-014: Finalize session (lock from further edits)

- SAMS-FAC-015: View class attendance report with statistics

- SAMS-FAC-016: Export attendance report as CSV

- SAMS-FAC-017: Export attendance report as PDF

- SAMS-FAC-018: View reports hub for all classes

Student Functions:

- SAMS-STU-001: View dashboard with attendance summary (all courses)

- SAMS-STU-002: View all enrolled classes

- SAMS-STU-003: View detailed attendance for specific class

- SAMS-STU-004: View attendance percentage with color coding (green ≥75%, red <75%)

- SAMS-STU-005: View progress bars for attendance status

Business Logic:

- SAMS-LOGIC-001: Calculate 100% attendance (all present)

- SAMS-LOGIC-002: Calculate correct percentage with mixed statuses

- SAMS-LOGIC-003: Late status counts as present in calculation

- SAMS-LOGIC-004: Allow editing within 24 hours of session end

- SAMS-LOGIC-005: Block editing after 24-hour window

- SAMS-LOGIC-006: Block editing of finalized sessions

- SAMS-LOGIC-007: Delete faculty (user, profile only, classes remain)

- SAMS-LOGIC-008: Real-time statistics update (present/absent/late counts)

- SAMS-LOGIC-009: Audit logging (all actions logged with user ID, IP, timestamp)

UI/UX Features:

- SAMS-UI-001: Responsive design (desktop, tablet, mobile)

- SAMS-UI-002: Flash messages display and auto-dismiss

- SAMS-UI-003: Client-side form validation

- SAMS-UI-004: Schedule format validation (MWF 10:00-11:00)

- SAMS-UI-005: Room format validation (Lab 101 or Room 202)

- SAMS-UI-006: Color-coded status badges (green=present, red=absent, yellow=late)

- SAMS-UI-007: Progress bars for attendance percentages

- SAMS-UI-008: Loading indicators during AJAX operations

- SAMS-UI-009: Confirmation dialogs for destructive actions

- SAMS-UI-010: Auto-fill department when course selected

Security Features:

- SAMS-SEC-001: Password hashing (bcrypt)

- SAMS-SEC-002: Session security (30-minute timeout)

- SAMS-SEC-003: SQL injection prevention (SQLAlchemy ORM)

- SAMS-SEC-004: XSS prevention (template escaping)

- SAMS-SEC-005: CSRF protection

- SAMS-SEC-006: IP address logging

4. Features Not to be Tested

- Email server configuration (SMTP setup and delivery mechanism - requires external configuration)

- Third-party library internals (Bootstrap, jQuery, Flask, SQLAlchemy - assumed tested by vendors)

- Database engine internals (SQLite/PostgreSQL core functionality - vendor responsibility)

- Browser compatibility (testing limited to Chrome/Firefox latest versions)

- Load testing (performance under high concurrent users - separate performance test plan required)

- Backup and recovery procedures (database backup/restore - operational concern)

- Network infrastructure (server hardware, network latency, DNS resolution)

5. Test Approach / Strategy

Levels:

- Unit tests (module-level functions using pytest)

- Integration tests (route → database, AJAX → backend API)

- System tests (end-to-end user workflows)

- Regression tests (verify bug fixes remain fixed)

Types:

- Functional testing (core features validation)

- Regression testing (existing test suite: 44 tests)

- Usability testing (UI clarity, form validation)

- Security testing (authentication, authorization, session management)

Entry Criteria:

- Stable build delivered

- Test database initialized with sample data (240 students, 5 faculty, 12 courses)

- Test environment ready (Flask dev server running)

- All test dependencies installed (pytest, Flask-SQLAlchemy)

Exit Criteria:

- 100% of planned test cases executed

- 0 critical defects open

- Test pass rate ≥ 90%

- All acceptance criteria satisfied

5.1 Security Validation

- Validate password hashing (no plaintext storage)

- Session timeout enforcement (30-minute inactivity)

- Role-based access control (admin cannot access faculty pages, etc.)

- SQL injection testing (attempt malicious inputs)

- XSS testing (attempt script injection in forms)

- CSRF token validation

- Audit log verification (all actions logged)

6. Test Environment

Hardware: Development workstation (any OS: Windows/Mac/Linux)

Software:

- Python 3.8+

- Flask 2.3+

- SQLite database (sams.db)

- Bootstrap 5

- jQuery 3.7.1

Tools:

- pytest (unit/integration testing)

- pytest-flask (Flask-specific fixtures)

- Coverage.py (code coverage measurement)

- Browser DevTools (UI/AJAX debugging)

- Git (version control)

Test Data:

- 1 admin user (admin/admin123)

- 5 faculty users (faculty1-5/faculty123)

- 240 student users (student1-240/student123)

- 12 courses (7 CS + 5 IT)

- 15 classes (5 faculty × 3 classes each)

- 30 days of attendance records (weekdays only)

7. Test Schedule

Milestones:

| Milestone | Date |
| --- | --- |
| Test Case Design & Review | 10-11-2025 |
| Environment Setup & Integration Config | 15-11-2025 |
| Test Execution Start (Functional) | 15-11-2025 |
| Integration & Security Testing | 16-11-2025 |
| Performance & Load Testing | 16-11-2025 |
| Accessibility & Compliance Testing | 17-11-2025 |
| Test Execution End | 18-11-2025 |
| User Acceptance Testing | 18-11-2025 |

8. Test Deliverables

- Test Plan (this document)

- Test Cases (44 automated pytest cases)

- Test Scripts (conftest.py, test_*.py files)

- Test Data (initialize_test_database.py)

- Test Execution Logs (pytest output, coverage reports)

- Defect Reports (GitHub Issues / Jira tickets)

- Test Summary Report (TEST_SUMMARY.md)

9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | <Name> | Prepare test plan, coordinate execution, approve results |
| Test Engineer | <Name> | Design & execute test cases, log defects, verify fixes |
| Developer | <Name> | Support defect fixes, triage, code reviews |
| Product Owner | <Name> | Approve test results, sign-off on readiness |

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team, use Git branches |
| Test environment downtime | Use local SQLite database, maintain backup VM |
| Dependency on jQuery/AJAX | Create mock responses, test backend API independently |
| Low test coverage areas | Prioritize critical paths (authentication, attendance marking) |
| Browser compatibility issues | Test on latest Chrome/Firefox, document known issues |

11. Assumptions & Dependencies

- Flask development server will be available for testing

- SQLite database sufficient for testing (production may use PostgreSQL)

- Test data initialized before execution (via initialize_test_database.py)

- jQuery 3.7.1 loaded from static files (no CDN dependency for testing)

- Bootstrap 5 CSS available (CDN or local)

- No email testing (SMTP configuration skipped)

12. Suspension & Resumption Criteria

Suspend testing if:

- Environment unavailable for >4 hours

- Build is too unstable (blocks >30% test cases)

- Critical blocker defect found (e.g., database corruption, authentication failure)

- More than 50% test cases failing

Resume testing if:

- Blocking defects are resolved

- Environment stabilized and verified

- New stable build deployed

- Root cause analysis completed

13. Test Case Management & Traceability

RTM (Requirements Traceability Matrix) ensures mapping of SRS requirements to test cases.

Examples:

Authentication:

- SAMS-AUTH-001 (Admin login) → test_admin_login_success (test_admin.py)

- SAMS-AUTH-004 (Invalid login) → test_admin_login_wrong_password (test_admin.py)

Admin Functions:

- SAMS-ADMIN-003 (Add student) → test_add_student_user (test_admin.py)

- SAMS-ADMIN-006 (Delete user) → test_delete_student_user (test_admin.py)

- SAMS-ADMIN-014 (Empty section) → test_add_class_empty_section (test_admin.py)

Faculty Functions:

- SAMS-FAC-004 (Create session) → test_create_attendance_session (test_faculty.py)

- SAMS-FAC-007 (Mark present) → test_mark_attendance_present (test_faculty.py)

- SAMS-FAC-016 (Export CSV) → test_faculty_export_csv (test_faculty.py)

Business Logic:

- SAMS-LOGIC-001 (100% calculation) → test_calculate_attendance_all_present (test_attendance_logic.py)

- SAMS-LOGIC-004 (24hr edit) → test_can_edit_within_24_hours (test_attendance_logic.py)

- SAMS-LOGIC-009 (Cascade delete) → test_delete_student_cascades_properly (test_regression.py)

Regression:

- BUG-001 (jQuery loading) → test_jquery_loaded_in_mark_attendance (test_regression.py)

- BUG-002 (Mark All buttons) → test_mark_all_overrides_existing_attendance (test_regression.py)

14. Test Metrics & Reporting

Metrics collected:

- % test cases executed (target: 100%)

- % passed/failed (target: ≥90% pass rate)

- Defect density (defects per module)

- Defect aging (open duration)

- Requirement coverage (% of SRS requirements tested)

- Code coverage (target: ≥70%)

Reports:

- Daily execution status (pytest output)

- Weekly summary (pass/fail trends)

- Final Test Summary Report (TEST_SUMMARY.md)

- Coverage report (coverage.py HTML report)

15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |

Core Test Cases for Student Attendance Management System (SAMS)

| # | TC ID | Req ID | Test Description | Expected Result |
| --- | --- | --- | --- | --- |
| Authentication & Authorization (High Priority) |  |  |  |  |
| 1 | TC-Auth-01 | SAMS-AUTH-001 | Admin login with valid credentials (admin/admin123) | Login successful; admin dashboard displayed with statistics |
| 2 | TC-Auth-02 | SAMS-AUTH-002 | Faculty login with valid credentials (faculty1/faculty123) | Login successful; faculty dashboard displayed with assigned classes |
| 3 | TC-Auth-03 | SAMS-AUTH-003 | Student login with valid credentials (student1/student123) | Login successful; student dashboard displayed with attendance summary |
| 4 | TC-Auth-04 | SAMS-AUTH-004 | Login with invalid password | Error message "Invalid username or password" shown; remains on login page |
| 5 | TC-Auth-05 | SAMS-AUTH-004 | Login with non-existent username | Error message "Invalid username or password" shown |
| 6 | TC-Auth-06 | SAMS-AUTH-005 | Admin attempts to access faculty dashboard | Access denied; HTTP 302 redirect to appropriate page |
| 7 | TC-Auth-07 | SAMS-AUTH-005 | Faculty attempts to access admin panel | Access denied; HTTP 302 redirect or 403 Forbidden |
| 8 | TC-Auth-08 | SAMS-AUTH-005 | Student attempts to access faculty pages | Access denied; HTTP 302 redirect or 403 Forbidden |
| 9 | TC-Auth-09 | SAMS-AUTH-006 | Session timeout after 30 minutes inactivity | User logged out and redirected to login with timeout message |
| 10 | TC-Auth-10 | SAMS-AUTH-007 | User logout functionality | Session cleared; redirected to login; logout message displayed |
| 11 | TC-Auth-11 | SAMS-AUTH-008 | Change password with valid current password | Password updated successfully; can login with new password |
| 12 | TC-Auth-12 | SAMS-AUTH-008 | Change password with incorrect current password | Error message "Current password is incorrect" shown |
| Admin - User Management (Critical Business Functions) |  |  |  |  |
| 13 | TC-Admin-01 | SAMS-ADMIN-001 | View admin dashboard | Statistics displayed: Total Students (240), Faculty (5), Courses (12), Classes (15) |
| 14 | TC-Admin-02 | SAMS-ADMIN-002 | View users list grouped by role | Users displayed in sections: Admins (1), Faculty (5), Students by Section (6 sections) |
| 15 | TC-Admin-03 | SAMS-ADMIN-003 | Add new student user with profile | Student account created; profile created; success message; appears in user list |
| 16 | TC-Admin-04 | SAMS-ADMIN-004 | Add new faculty user with profile | Faculty account created; profile created; success message; appears in user list |
| 17 | TC-Admin-05 | SAMS-ADMIN-005 | Add new admin user | Admin account created successfully |
| 18 | TC-Admin-06 | SAMS-ADMIN-007 | Attempt to create user with duplicate username | Error message "Username already exists"; user not created |
| 19 | TC-Admin-07 | SAMS-ADMIN-008 | Attempt to create user with duplicate email | Error message "Email already exists"; user not created |
| 20 | TC-Admin-08 | SAMS-ADMIN-006 | Delete student user (cascade delete) | User deleted; student profile deleted; enrollments deleted; attendance deleted. |
| 21 | TC-Admin-09 | SAMS-ADMIN-006 | Delete faculty user | User deleted; faculty profile deleted; classes remain intact |
| 22 | TC-Admin-10 | SAMS-ADMIN-006 | Attempt to delete last admin user | Error message "Cannot delete the last admin user"; deletion prevented |
| Admin - Course Management |  |  |  |  |
| 23 | TC-Admin-11 | SAMS-ADMIN-009 | View courses grouped by department | Courses displayed in sections: Computer Science (7), Information Technology (5) |
| 24 | TC-Admin-12 | SAMS-ADMIN-010 | Add new course with valid data | Course created successfully; appears in course list |
| 25 | TC-Admin-13 | SAMS-ADMIN-011 | Attempt to add course with duplicate code | Error message "Course code already exists"; course not created |
| Admin - Class Management |  |  |  |  |
| 26 | TC-Admin-14 | SAMS-ADMIN-012 | View all classes | Table displays all classes with Course, Faculty, Section, Schedule, Room columns |
| 27 | TC-Admin-15 | SAMS-ADMIN-013 | Add new class with valid schedule format (MWF 10:00-11:00) | Class created successfully; appears in class list |
| 28 | TC-Admin-16 | SAMS-ADMIN-013 | Add new class with valid room format (Lab 101) | Class created successfully with correct room number |
| 29 | TC-Admin-17 | SAMS-ADMIN-014 | Attempt to create class for empty section (no students) | Error message "Cannot create class: No students found"; class not created |
| 30 | TC-Admin-18 | SAMS-UI-004 | Schedule format validation - lowercase days (mwf 10:00-11:00) | Client-side validation error; submit button disabled |
| 31 | TC-Admin-19 | SAMS-UI-004 | Schedule format validation - spaces around time dash | Client-side validation error; format must be "10:00-11:00" no spaces |
| 32 | TC-Admin-20 | SAMS-UI-005 | Room format validation - incorrect digit count (Lab 10) | Client-side validation error; must be exactly 3 digits |
| 33 | TC-Admin-21 | SAMS-UI-005 | Room format validation - invalid prefix (Class 101) | Client-side validation error; must start with Lab or Room |
| Admin - Reporting |  |  |  |  |
| 34 | TC-Admin-22 | SAMS-ADMIN-015 | Generate attendance report by course | Report displays: Student ID, Name, Department, Course, Total Sessions, Present, Percentage |
| 35 | TC-Admin-23 | SAMS-ADMIN-015 | Generate attendance report with date range filter | Report shows only attendance within specified date range |
| 36 | TC-Admin-24 | SAMS-ADMIN-016 | Download attendance report as CSV | CSV file downloaded with name "attendance_report_YYYYMMDD_HHMMSS.csv" |
| 37 | TC-Admin-25 | SAMS-UI-010 | Auto-fill department when course selected | Department field automatically populated based on selected course |
| Faculty - Dashboard & Classes |  |  |  |  |
| 38 | TC-Fac-01 | SAMS-FAC-001 | View faculty dashboard | Dashboard shows: My Classes (3), Today's Sessions, Quick Actions, Quick Stats |
| 39 | TC-Fac-02 | SAMS-FAC-002 | View all assigned classes | Class cards displayed with course info, section, schedule, room, action buttons |
| 40 | TC-Fac-03 | SAMS-FAC-003 | View class details | Page shows: Class Information, Enrolled Students (40), Recent Sessions (last 10) |
| 41 | TC-Fac-04 | SAMS-FAC-003 | Faculty cannot access other faculty's classes | Attempt to access results in "You do not have access to this class" error |
| Faculty - Session Management |  |  |  |  |
| 42 | TC-Fac-05 | SAMS-FAC-004 | Create attendance session with valid data | Session created; redirected to mark attendance page; success message shown |
| 43 | TC-Fac-06 | SAMS-FAC-005 | Create session with end time before start time | Server-side validation error "End time must be after start time" |
| 44 | TC-Fac-07 | SAMS-FAC-005 | Client-side time validation on session creation | JavaScript validation shows error; submit button disabled |
| 45 | TC-Fac-08 | SAMS-FAC-006 | View all sessions for a class | Sessions displayed in reverse chronological order with status badges |
| Faculty - Attendance Marking (Core Functionality) |  |  |  |  |
| 46 | TC-Fac-09 | SAMS-FAC-007 | Mark student as present | Status badge changes to "Present" (green); row flashes; stats update; no page reload |
| 47 | TC-Fac-10 | SAMS-FAC-008 | Mark student as absent | Status badge changes to "Absent" (red); row flashes; stats update; no page reload |
| 48 | TC-Fac-11 | SAMS-FAC-009 | Mark student as late | Status badge changes to "Late" (yellow); row flashes; stats update; no page reload |
| 49 | TC-Fac-12 | SAMS-FAC-010 | Update existing attendance within 24-hour window | Attendance status updated successfully via AJAX; audit trail recorded |
| 50 | TC-Fac-13 | SAMS-FAC-011 | Real-time AJAX attendance updates | Status updates instantly without page reload; loading indicator shown |